## Slide 1: Title of the project
Names of people in the project

## Slide 2: Instruction Summary
Have a set of slides for each meeting
The slides of each meeting should include:
  The roadmap slide
  Your presentation slides
  Meeting note slides
  Actionable items slide
We only need one set of slides for one project
  Multiple people can contribute and co-edit the same document
Prepared before the meeting
Completed during or after the meeting

## Slide 3: Meeting date: 2021/01/02

## Slide 4: Project Roadmap
At the beginning of each meeting, have a reminder slide:
  The end goal
  The roadmap toward the end goal
  Where we are on the map
  The current hypotheses/ideas/steps for advancing

## Slide 5: Your Presentation Slide (1)
After the roadmap slide, prepare some slides to help you present
Use the slides to tell us:
  What you have done
  The results
  Bring to our attention what you want to discuss
You should be on the driving seat
  Leads the presentation and discussion
  Have an agenda for the meeting

## Slide 6: Your Presentation Slide (2)
Use figures and graphs as many as possible
Draw the process diagram for your idea or processing pipeline
Put the old and new results side by side for easier comparison
  Don’t just show the quantitative numbers of new results
  If you want to compare with the old results, put them side by side

## Slide 7: Meeting Note (1)
Alice suggested …
Bob hypothesized that …
We should have done … instead

## Slide 8: Meeting Note (2)
Continue the meeting note here

## Slide 9: Actionable items
Task | Who? | Status
Replace VGG16 by ResNet | Alice | Done
Use pose detection to guide the tracker | Alice | Done
Collect and annotate 20 more videos | Bob | 10%. Take too much time.
Forward the ArXiv paper to everyone | Alice | Note done
Read the ArXiv paper on … | Minh | Done
Write down the list of actionable items and who are responsible for them

## Slide 10: Meeting date: 2021/01/10
(Suppose this is an upcoming meeting)

## Slide 11: Project Roadmap
End goal: develop a method for tracking multiple hands in video
Roadmap:
  Data has been collected and annotated
  Baseline methods have been run
  Developing new method
  Write paper
Current step: method development
  Problem: our method still has lower accuracy than the baseline
  Hypothesis: we can improve hand tracker with a pose detector

## Slide 12: Hand tracking with detected pose
image
open-pose
Output contains keypoint and generated human bbox
Read detection from hand-cnn
Assign hands ID based on the distance between hand bbox center and wrist keypoints

## Slide 13: Processing Pipeline
dets
image in frame t
dets
dets
re-ID features
re-ID network
Frame t
re-ID features
Frame t-1
dists
track
track
track

## Slide 14: Results